# Hawkins Cookers Limited

# Executive Summary — Project Aurora

Project: Project Aurora | Department: Research & Development | Lead: Neeraj Sharma

## Project Overview

Next-generation pressure cooker with AI-assisted smart pressure release valve. Targeting launch in Q1 2026.

## Current Status

Status: Active
Budget: Rs 4,500,000
Spent: Rs 2,870,000

## Phase Summary

Phase 1: Concept & Feasibility — Completed (Due: 2024-04-30)

Phase 2: Prototype Development — Completed (Due: 2024-09-30)

Phase 3: Pressure Testing & BIS — Active (Due: 2025-06-30)

Phase 4: Pilot Production — Pending (Due: 2025-12-31)

## Key Risks

1. Timeline risk if vendor tooling is delayed beyond Q2 2025.
2. Budget overrun if additional testing cycles are required.
3. Resource availability during peak production season.

## Next Steps

• Initiate Pilot Production by 2025-12-31