# Hawkins Cookers Limited

# Executive Summary — Project Horizon

Project: Project Horizon | Department: Information Technology | Lead: Arjun Menon

## Project Overview

Digital transformation: ERP upgrade, local AI knowledge assistant (intern project), and IoT integration in Thane plant.

## Current Status

Status: Active
Budget: Rs 1,800,000
Spent: Rs 420,000

## Phase Summary

Phase 1: ERP Assessment — Completed (Due: 2025-08-31)

Phase 2: AI Knowledge Assistant — Active (Due: 2026-07-31)

Phase 3: IoT Sensor Integration — Pending (Due: 2026-12-31)

## Key Risks

1. Timeline risk if vendor tooling is delayed beyond Q2 2025.
2. Budget overrun if additional testing cycles are required.
3. Resource availability during peak production season.

## Next Steps

• Initiate IoT Sensor Integration by 2026-12-31