# Hawkins Cookers Limited

# Executive Summary - Project Cerenity

Project: Project Cerenity | Department: Research & Development | Lead: Neeraj Sharma

## Project Overview

Development of Hawkins Cerenity stainless steel premium pressure cooker line with spring-collection finish.

## Current Status

Status: Active
Budget: Rs 3,200,000
Spent: Rs 1,650,000

## Phase Summary

Phase 1: Design & Material Selection - Completed (Due: 2025-01-31)

Phase 2: Prototype & Tooling - Active (Due: 2025-09-30)

Phase 3: Production Launch - Pending (Due: 2026-03-31)

## Key Risks

1. Timeline risk if vendor tooling is delayed beyond Q2 2025.
2. Budget overrun if additional testing cycles are required.
3. Resource availability during peak production season.

## Next Steps

- Initiate Production Launch by 2026-03-31